PROJECT PLANNING PHASE

Planning Logic

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-9699 |
| Project Name | LegalEase – AI-Powered Legal Document Generator |
| Maximum Marks | As per project template |

# Planning Logic

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a large task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. Story points are estimated using the Fibonacci-style scale shown in the supplied planning logic:

| Story Point | Effort |
| --- | --- |
| 1 | Very Easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

Story Point scale: 1, 2, 3, 5

# Sprint 1

Project Setup & Document Input (Epic 1)

Project environment setup (USN-1) — 2

Document type selection (USN-2) — 1

Entering parties and terms (USN-3) — 3

Input validation (USN-4) — 3

Backend API & AI Integration (Epic 2)

Document-generation API request/response (USN-5) — 3

Gemini prompt and draft generation (USN-6) — 5

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 + 5 = 17

# Sprint 2

Draft Review & Document Export (Epic 3)

Display and review generated draft (USN-7) — 2

Export document as TXT, DOCX, and PDF (USN-8) — 3

Generation error handling (USN-9) — 2

Safe drafting and placeholders for missing details (USN-10) — 3

Testing & Demonstration (Epic 4)

API and document-export verification (USN-11) — 5

Total Story Points in Sprint 2 = 2 + 3 + 2 + 3 + 5 = 15

# Total Story Points

Sprint 1 = 17

Sprint 2 = 15

Total Story Points = 17 + 15 = 32

Number of planned sprints = 2

# Velocity

Velocity = Total Story Points Completed / Number of Sprints

Using the planned estimates only: 32 / 2 = 16 story points per sprint.

Therefore, the planned average is 16 story points per sprint. This is a planning estimate, not the team's measured velocity. Actual velocity must be calculated using story points completed in completed sprints.

# Note

The sprint allocation and story-point values above are proposed estimates for the LegalEase project, using the 1, 2, 3, and 5 scale in the supplied Planning logic document. They should be updated based on the team's actual task breakdown and completed work. LegalEase generates first-draft legal documents; the output requires review by a qualified legal professional.